## Slide 1: Team: ThriveToday
Members: Alan Luu(Team Lead), Jeremy Esch,
Henry Fan, Taylor Trinidad

## Slide 2: Week 4 Accomplishments
Set up backend and frontend
Set up database
Finalized UI mockups for logo and main page
Mockup of plans page
Notes: Jeremy

## Slide 3
UI Website Mockup

## Slide 4: Home page (so far)

## Slide 5: React-router-dom Routing

## Slide 6: Backend Started

## Slide 7: Project Plan
Henry: finished this nodeJS tutorial, and half way through this series
Jeremy: Finish home page and navbar with responsive styling.
Taylor: Backend setup
Alan: Backend/database setup
Milestones:
Week 4: Begin coding frontend and backend
Week 5: Start testing API and set up local hosting
Week 6: Connect database to backend and start on responsive frontend design
Week 7: Integrate frontend with backend through Axios API request library